Meeting minutes 2/1/2017

Location: Classroom

Attendance: all

What has changed from last meeting:

* Group: Signed up for the research expo
* Quintin
  + Reorganized helper functions
  + Fixed value bug in voice recognition
* Zach
  + added Battery stuff on master branch
* Luke
  + Color tracking in the main app
* Seattle
  + Wrote and tested code for arduino communication

**Immediate goals:**

1. Group - update research expo details
2. Voice Recognition Team
   1. Alex - general active listening debugging, commands that move servos motors
   2. Kurtis - commands that move servos motors
3. Environmental Mapping
   1. Group - install arduino, test utrasonic beam signal - Thursday 2/2/17 @ 6 PM
   2. Zach -fix bug with battery indicator
   3. Seattle - determine connection pins for ultrasonic sensor
4. Facial Recognition/color Tracking
   1. Quintin - center on face with highest happiness rating, add in priority for highest happiness rating face, fix onPause() and onResume()
   2. Luke - integrate color tracking into FdActivity